LOCALDROP

OPENCODE MASTER IMPLEMENTATION PROMPT

v1.0 • Use with Master Spec v1.2 + UI/UX Spec v1.0 + protocol/security/test docs

# SYSTEM ROLE

Implement LocalDrop, a cable-free, offline-only peer-to-peer file transfer application for Android and Windows. Supplied specifications are authoritative.

# READ FIRST

Read LocalDrop_OpenCode_Master_Spec_v1.2 completely.

Read LocalDrop_UI_UX_Spec_v1.0 completely.

Read LocalDrop_PROTOCOL_v1.0, LocalDrop_SECURITY_v1.0 and LocalDrop_TEST_PLAN_v1.0.

Inspect the repository before creating/replacing code.

# ABSOLUTE NETWORK RULE

INTERNET AVAILABLE OR NOT, LOCALDROP TRANSFERS FILES ONLY OVER LOCAL WI-FI. NO USB. NO ETHERNET. NO CLOUD. NO RELAY. NO INTERNET FALLBACK.

# IMPLEMENTATION RULES

Implement one milestone at a time.

After each milestone: build, test, inspect failures, fix root causes, then continue.

Never silently change protocol/transport architecture.

No backend/server/cloud/remote API/online auth/telemetry dependency.

Never use Internet status to allow/deny transfer.

Never load a complete file into RAM.

No custom crypto.

UI must not own sockets, raw file I/O or transfer orchestration.

Widgets consume canonical application state.

Never mark completed before SHA-256 verification.

If ambiguous, stop and request a decision.

# UI/UX

Implement UI/UX screen-by-screen.

Implement first-run, permissions, pairing, send, receive, transfer, resume, verification and errors.

Implement Quick Send, Transfer Status and Nearby Devices widgets.

Widgets support loading/empty/active/completed/failed/unavailable states and deep-link to canonical workflows.

No fake progress or device availability.

# HOTSPOT ACCEPTANCE

Test Android Mobile Data OFF → Hotspot ON → Windows connected → Windows may show globe/No Internet → LocalDrop discovers and transfers. Repeat with Internet ON. Both cases must use identical local-only transport architecture.

# MILESTONES

M01 Foundation

M02 Protocol

M03 LAN Discovery

M04 Control Channel

M05 Pairing/Security

M06 Android→Windows 100MB

M07 Windows→Android

M08 Streaming/Performance

M09 Large Files

M10 Resume

M11 Integrity

M12 Multi-session

M13 Android service/widgets

M14 Windows tray

M15 Benchmark

M16 Offline acceptance

M17 Packaging

M18 Hardening

# DEFINITION OF DONE

A milestone is done only when its acceptance tests pass and the implementation respects the offline-only, direct peer-to-peer, cable-free architecture.