LOCALDROP

OpenCode Master Implementation Specification

Version 1.2 • Frozen implementation baseline • Android + Windows • Cable-free • Internet-independent

PURPOSE: This document is the direct implementation instruction for OpenCode or another AI coding agent. Read this entire document before changing code. Requirements marked HARD RULE are non-negotiable.

# 1. HARD NETWORK RULE — ABSOLUTE

LocalDrop is a completely cable-free, local-network file transfer system. File transfer MUST remain local whether Internet access exists or not.

USB cable: NEVER required.

Ethernet/LAN cable: NEVER required.

Internet: NEVER used for discovery, pairing, authentication, control, or file transfer.

Internet availability MUST NOT change the transfer path.

Internet MUST NOT be used as a fallback transport.

Cloud, relay, hosted backend, Firebase, external API, telemetry, or online account is prohibited at runtime.

Every LocalDrop instance is a peer; file bytes travel directly between peers over the local Wi-Fi network.

Normal operation MUST NOT require manual IP address entry.

# 2. CRITICAL HOTSPOT SCENARIO

This scenario is mandatory and must be tested exactly as described:

Android phone: Mobile Data OFF.

Android phone: Wi-Fi Hotspot ON.

Windows PC connects to the phone hotspot.

Windows may display the globe / No Internet indicator.

LocalDrop on Android and Windows MUST still discover each other and transfer files normally.

No Internet connection is needed at any stage.

IMPORTANT: Windows showing a globe / No Internet state is NOT a LocalDrop failure. The application must operate from the local Wi-Fi path, not from Windows Internet connectivity status.

# 3. INTERNET ON VS INTERNET OFF

| Condition | Expected LocalDrop behavior | Allowed transport |
| --- | --- | --- |
| Internet ON | Transfer works normally | Local Wi-Fi only |
| Internet OFF | Transfer works normally | Local Wi-Fi only |
| Mobile Data OFF + Hotspot ON | Transfer works normally | Phone hotspot Wi-Fi only |
| Windows shows No Internet | Transfer still works | Local Wi-Fi only |

# 4. PRODUCT SCOPE

Android ↔ Windows file transfer.

Android ↔ Android file transfer.

Multiple nearby peers and independent transfer sessions.

Small files through 10 GB+ files.

Streaming I/O; never load an entire file into RAM.

Persistent resume after interruption.

SHA-256 end-to-end integrity verification.

Transfer progress, current speed, average speed, ETA, state and errors.

Explicit pairing and authenticated protected transfers.

# 5. FIXED TECHNOLOGY STACK

Android: Kotlin + Jetpack Compose + Android SDK.

Windows: C# + .NET 10 + WPF.

Local persistence: SQLite preferred.

Networking: UDP discovery + direct TCP control channel + direct TCP data channel.

Cryptography: established platform cryptographic primitives/protocols only; never invent custom cryptography.

# 6. NETWORK ARCHITECTURE

Discovery → LAN-only UDP broadcast/multicast where supported and appropriate.

Control → Direct peer-to-peer TCP for discovery metadata exchange, handshake, pairing/authentication, requests, acceptance, pause/resume/cancel, status and errors.

Data → Direct peer-to-peer TCP dedicated to bulk file bytes.

There must be no server in the transfer path.

Do not perform Internet connectivity checks and then choose a transport. LocalDrop's transport is always local.

# 7. TRANSFER ENGINE REQUIREMENTS

Streaming file reads/writes with bounded buffers and backpressure.

Logical checkpoint size starts at 8 MiB and must be configurable.

Logical chunks are for checkpointing/resume; do not send one TCP packet per chunk.

Use one TCP data stream initially.

Do not add parallel streams until benchmark evidence demonstrates a bottleneck.

No artificial bandwidth cap.

Practical target: approximately 37 MB/s average or better on suitable hardware; architecture must permit higher throughput.

10 GB+ files are first-class supported inputs.

# 8. RESUME AND INTEGRITY

Receiver maintains durable transfer checkpoints.

After interruption/reconnect, transfer resumes from the last confirmed durable position rather than restarting from zero.

Partial files are never marked completed.

SHA-256 verification is required before final completion state.

Hash mismatch produces an integrity failure; never report success.

# 9. SECURITY

Being on the same Wi-Fi network does not imply trust.

Explicit pairing is required.

Authentication must occur before protected transfer.

Use platform-supported secure cryptographic primitives/protocols.

Persist long-term identity/key material using secure platform storage where available.

# 10. ANDROID REQUIREMENTS

Kotlin + Jetpack Compose.

Foreground service for long-running transfers.

Transfer notification.

Platform file/document APIs.

Mandatory home-screen widgets: Quick Send, Transfer Status, Nearby Devices.

Widgets MUST consume the canonical application/transfer state; they must not create a second transfer engine or fake progress.

Widget actions deep-link into the app and remain Internet-independent.

# 11. WINDOWS REQUIREMENTS

C# + .NET 10 + WPF.

Async long-running operations and cancellation tokens.

System tray / quick access integration.

Tray menu: Open LocalDrop, Active Transfers, Exit.

# 12. REQUIRED TRANSFER STATES

available → connecting → waiting acceptance → transferring → paused → reconnecting → verifying → completed

Failure/cancellation states must be explicit and recoverable where appropriate.

# 13. IMPLEMENTATION ORDER

| ID | Milestone | Deliverable |
| --- | --- | --- |
| M01 | Foundation | Repository, platform shells, shared protocol docs, configuration, logging, persistence boundaries. |
| M02 | Protocol | Message schemas, framing, versioning, state machine, error model. |
| M03 | LAN Discovery | Local UDP discovery only; no Internet service. |
| M04 | Control Channel | Direct TCP handshake and session control. |
| M05 | Pairing/Security | Explicit pairing and authenticated session. |
| M06 | Android → Windows | First real 100 MB end-to-end transfer. |
| M07 | Windows → Android | Reverse direction. |
| M08 | Streaming/Performance | Bounded streaming, throughput measurement. |
| M09 | Large Files | 1 GB and 10 GB+ validation. |
| M10 | Resume | Durable checkpoint and reconnect/resume. |
| M11 | Integrity | SHA-256 verification and failure handling. |
| M12 | Multi-file/Multi-session | Independent sessions without corruption. |
| M13 | Android Service/Widgets | Foreground service, notification and required widgets. |
| M14 | Windows Tray | System tray and quick actions. |
| M15 | Benchmark | Measure throughput and bottlenecks before optimization. |
| M16 | Offline Acceptance | Internet ON/OFF and hotspot/no-Internet tests. |
| M17 | Packaging | Android APK and Windows executable/installer. |
| M18 | Hardening | Documentation, cleanup, release checks. |

# 14. OFFLINE ACCEPTANCE TESTS — MANDATORY

Internet completely unavailable → Android and Windows discover each other.

Internet completely unavailable → pairing works.

Internet completely unavailable → 100 MB transfer works both directions.

Internet completely unavailable → 1 GB transfer works.

Internet completely unavailable → 10 GB+ transfer works.

Phone Mobile Data OFF + Hotspot ON + Windows connected → transfer works.

Windows shows globe / No Internet → transfer still works.

Internet ON → transfer still uses only local peer-to-peer transport.

Disable Internet during a local transfer → application must not switch to cloud/Internet fallback.

USB and Ethernet cables are not used in the normal product path.

Interrupt transfer → reconnect → resume from durable checkpoint.

Final SHA-256 mismatch → transfer fails, never completes.

Multiple transfers → sessions remain isolated.

# 15. OPENCODE EXECUTION CONTRACT

Read this complete specification before writing code.

Inspect the existing repository before creating or replacing files.

Implement exactly one milestone at a time.

Build and test the affected platform after each milestone.

Do not continue while the current milestone acceptance criteria fail.

Keep a short implementation log: completed requirements, tests, failures and unresolved issues.

If a requirement is ambiguous, stop and ask for a decision instead of silently inventing behavior.

Do not rewrite working modules just for stylistic reasons.

Do not introduce architecture changes without explicit approval.

# 16. OPENCODE — ABSOLUTELY FORBIDDEN

Adding a backend/server for convenience.

Firebase or any cloud service.

Internet APIs or remote discovery services.

Uploading file data anywhere.

Internet fallback transport.

Using Internet connectivity status to decide whether LocalDrop can transfer.

Manual IP entry as the normal discovery workflow.

Custom cryptographic protocol.

Full-file RAM buffering.

UI directly owning socket/file-transfer logic.

A second state source for widgets.

Marking a transfer complete before integrity verification.

# 17. DEFINITION OF DONE FOR THE CURRENT VERSION

Android and Windows can discover each other wirelessly on the same local Wi-Fi network.

No USB or Ethernet cable is required.

The system works with phone hotspot + Mobile Data OFF.

Windows may show the globe/No Internet indicator and LocalDrop still works.

Internet ON and Internet OFF produce the same local-only transfer behavior.

No Internet/cloud/relay endpoint is contacted by LocalDrop.

Files transfer directly peer-to-peer.

10 GB+ transfers are supported without full-file memory buffering.

Resume and SHA-256 integrity verification work.

Required Android widgets show real transfer state.

Windows tray/quick access works.

Offline acceptance tests pass.

APK and Windows build artifacts can be produced.

# 18. FINAL IMPLEMENTATION COMMAND TO THE AI AGENT

Implement LocalDrop according to this specification. Treat every HARD NETWORK RULE and NON-NEGOTIABLE requirement as immutable. The defining behavior is: INTERNET AVAILABLE OR NOT, LOCALDROP TRANSFERS FILES ONLY OVER THE LOCAL WI-FI NETWORK. NO CABLES. NO INTERNET. NO CLOUD. NO RELAY. NO INTERNET FALLBACK.

LOCALDROP v1.2 — AUTHORITATIVE OPENCODE IMPLEMENTATION BASELINE